# ServaSetu — Pending Tasks & Native App Roadmap

## Summary

This document lists pending tasks (payment integration, API work, release), and a step-by-step roadmap to transform the current web-first project into a native, Uber-like mobile app. It contains an MVP task list, architecture recommendations, technical notes, and release checklist.

## Current State

- Frontend: Next.js app serving UI and API route placeholders (e.g., /api/create-order, /api/verify-payment).
- Backend: Separate Node/Express backend exists in `backend/` but currently not deployed separately (frontend is handling some workflows).
- Mobile: A Capacitor wrapper was added to produce an APK; currently it loads the web URL.

## Payment Integration — Pending Tasks

1) Move payment order creation & verification to secure backend (backend/). Avoid calling Razorpay secret from client.
   - Implement `POST /payment/create-order` on backend using Razorpay server SDK.
   - Implement signature verification in `POST /payment/verify-payment` using Razorpay key secret.
   - Store payment records and link to bookings in DB.
2) Add webhooks for asynchronous events (refunds, payment failures). Secure webhooks (validate signature).
3) Implement robust error handling and idempotency for order creation.
4) Add tests for payment flows (unit + integration) and staging environment keys.

## Native App Roadmap (Uber-like) — Overview

Goal: Replace the redirecting web wrapper with a first-class native experience (MVP) and then expand features toward a full Uber-like booking app.

### MVP Feature List

- Email/Phone authentication + token management.
- Browse/search services and categories.
- Location picker & map widget (Google Maps/Mapbox).
- Checkout + Razorpay integration through backend.
- Booking lifecycle: create, view, cancel; push notifications for updates.
- Local caching for recently used data and offline-safe booking drafts.

### Architecture & Tech Choices

Options: React Native (Expo or bare), Flutter, or continue Capacitor with React + PWAs.
Recommendation: For native performance and UI parity with Uber, use React Native (shared JS/TS code with web) or Flutter for a single codebase and excellent native UX.

### Backend & API Changes

- Convert Next.js placeholder payment routes into a production API (backend/) or deploy backend service and point `NEXT_PUBLIC_API_URL` to it.
- Add endpoints: /auth/*, /services, /bookings, /payment/create-order, /payment/verify-payment, /webhooks/payment.
- Use HTTPS only and strong CORS rules (FRONTEND_URLS env var).

### Push Notifications & Realtime

- Choose FCM (Firebase Cloud Messaging) for Android.
- Integrate FCM in mobile app and backend; deliver booking updates and provider notifications.

### Maps & Location

- Use Google Maps SDK (native) for React Native or Flutter equivalents.
- Implement geocoding, address autotext, and location permission flows.

## MVP Implementation Tasks (Concrete)

1. Backend: Implement secure Razorpay order creation and verification. Add DB schema for Payments.
2. Backend: Add /webhooks/payment and verify webhook signature.
3. Frontend/Web: Switch client to call backend API base URL via `NEXT_PUBLIC_API_URL`.
4. Mobile: Decide RN/Flutter/Capacitor. If continuing with Capacitor => implement native payment handling via WebView + backend verification; if RN/Flutter => implement Razorpay native SDK integration with backend verification.
5. Push: Configure FCM and add device registration flow.
6. Map: Add native maps module and address selection.
7. Release: Setup signing, Play Store listing, privacy policy, and analytics (Sentry/GA/Firebase).

## Release & Store Steps

- Android: create keystore, sign release APK or (recommended) build AAB.
- Prepare privacy policy and merchant details for payments.
- Setup Play Console, upload AAB, configure internal testing track.

## Security & Compliance

- Never ship payment secrets in the app.
- Use HTTPS + HSTS.
- Store minimal PII and follow local regulations for payments and data (e.g., PCI requirements for payments).

## Testing & QA

- Unit tests for backend payment logic.
- End-to-end test in staging with Razorpay test keys.
- Manual QA for booking flows on devices and emulator.

## Roadmap & Estimates

MVP estimate (core booking + payments + maps + push): 4-6 sprints (2-3 months) for 1-2 engineers.
Phase 2 (real-time provider tracking, ratings, advanced payments, surge): +2-3 months.

## Checklist — Immediate Next Steps

- [ ] Deploy backend as separate service or confirm existing backend route availability.
- [ ] Implement server-side Razorpay order creation & verification.
- [ ] Add webhooks and DB storage for payments.
- [ ] Decide native approach and create prototype (RN/Flutter).
- [ ] Configure FCM and test push on device.

## References & Files

- Backend payment routes: `backend/src/routes/payment.routes.ts`
- Frontend placeholders: `app/api/create-order/route.ts`, `app/api/verify-payment/route.ts`
- Capacitor config: `capacitor.config.ts`
- Keepalive script: `backend/src/scripts/render-keepalive.ts`